### EDEWG Teleconference 1/27/2000

EDCs present: Allegheny, GPU, PECO, PPL, UGI, Duquesne, Penn Power

Suppliers present: Excelergy, Allegheny Energy Supply, Exelon, Strategic Energy, Energy America, Energy Services Group, DTE Co-Energy, GPU AR, PP&L Energy Plus, Exelink, Columbia Energy, Green Mountain

Others: Intellimark, UIG, PUC

Agenda Items:

- Review the process and volunteers for reviewing Current Revisions to the EDI Documents

- Weekly update from the Seamless Move Subgroup

- Weekly update of the EDI Internet Technical Subgroup

- Review the status of outstanding Change Control requests

- Discuss 867IU & 867MU issues from the Jan 20 meeting minutes (use of SUMMARY versus MONTHLY and sending of both 867IU and 867MU)

- Status of Unbundled Metering Subgroup

- 820 ACH discussion

- Number for CDS call on 1/28/2000 is (717) 901-0629

- Review the process and volunteers for reviewing Current Revisions to the EDI Documents

The 810 ESP Implementation Guide will be released by 1/31/2000. Everyone should review it and questions will be addressed on the 2/3/2000 Weekly EDEWG Conference call. Goal is to finalize transaction by 2/15/2000.

Other transactions will be released by February 8, 2000. We are asking for all documents to be reviewed in 10 days. Assigned groups will review them and consolidate their comments and forward them to Diane Goff (dmgoff@gpu.com). Comments will be reviewed on EDEWG call.

| Transactions | Primary Utility | Primary Suppliers |
| --- | --- | --- |
| 814 Enrollment, 814 Drop, 814 Change, 814 Reinstatement | Duquesne | Excelergy, Strategic Energy |
| 867 Historical Usage, 867 Monthly Usage, 867 Interval Usage | PP&L | Energy Services Group, Exelon |
| 810 LDC, 810 ESP | Allegheny | Exelon, PP&L Energy Plus |
| 820 Remittance and Payment | Penn Power | George Behr |
| 568 Collections and 248 Payment | UGI | Exelon |
| 824 Application Advice | PECO | PPL Energy Plus |

Note: The above chart contains corrections since last week’s meeting.

- Weekly update from the Seamless Move Subgroup

Duquesne had created an initial proposal. Lorraine Bucci then broke this into three proposals with the issues, and listed the consensus items. There was also a list of questions that each LDC must review. Please review the minutes posted by Lorraine Bucci on 1/25/2000.

To date, the seamless move group has restricted discussions to Residential customers. Annunciata Marino said it was her understanding that the residential customers are the highest priority.

Penn Power mentioned that during the Phase In, many suppliers were concerned with providing service during the first month to large Industrials. This was also discussed during yesterday’s metering call, and will be referred to PIC.

At this point, there are still many open issues.

The next conference call is February 2, 2000 at 1:30. Phone number is 717 901-0620.

It is recommended that all EDCs be represented on the call.

- Weekly update of the EDI Internet Technical Subgroup

Next conference call is Monday 1/31/2000 at 4:00 pm.

There will be a status on next week’s call.

- Review the status of outstanding Change Control requests

Kim Wall will post a summary of the outstanding Change Control requests to the ListServer and this will be discussed on next week’s conference call.

- Discuss 867IU & 867MU issues from the Jan 20 meeting minutes (use of SUMMARY versus MONTHLY and sending of both 867IU and 867MU)

Duquesne is in development of the 867IU and are trying to clarify what they should be sending when a supplier requests to receive Summary data.

###### GPU and PECO

- Detail – Currently provide 867IU

- Summary – Provide a normal 867MU with on/off peak.

Currently, PP&L, Allegheny, Duquesne, and Penn Power provide interval details on the web.

- Penn Power and Duquesne currently provide an 867MU as the supporting summary data.

- PPL and Allegheny currently provide an 867IU as the supporting summary data.

Current target implementation dates for the detail 867IU.

- Allegheny – will implement after GISB implementation

- Duquesne – plan to implement 3/31/2000

- Penn Power – plan to implement 3/31/2000

- PP&L – no current implementation date

Both Penn Power and Duquesne are anxious to resolve what should be sent if a supplier elects summary data. They would like to implement the correct summary level.

Action Item: Suppliers have said they would like to receive one format for summary data. Suppliers are asked to provide feedback on how they use the data and what they would like to receive. The plan is to discuss this on the next EDEWG call.

##### Sending of both 867IU and 867MU

There was discussion on sending both the 867MU and 867IU since different departments within the supplier’s organization use different data. Generally, the scheduling department is interested in receiving the actual intervals. For most accounts, the billing area can use the summary data. Sending the 867MU and 867IU had been discussed in 1998, and suppliers felt receiving both documents would be more confusing.

During the trial period when the Internet protocol is implemented, PP&L Energy Plus suggested a phase in of sending the 867IU over the Internet, and the 867MU over the VAN. This will be discussed by the EDI Internet Work Group.

- Status of Unbundled Metering Subgroup

There has been a lot of progress for this group. Many of the process flows have been finalized. Additionally, many of the identified issues have been resolved.

All parties are encouraged to review the unbundled metering document posted by Bernadette Foisy on 1/26/2000. Any additional concerns should be raised to the Unbundled Metering group.

There were preliminary discussions on an implementation timeline on yesterday’s call. Phaser agreed to solicit input from other potential metering agents as to their desirable implementation timeline.

- ACH discussion

#### PECO was asked to modify the free form text section of the ACH that PECO sends to the bank to include a segment with the trace number. It was suggested that an RMR segment be used. This would allow suppliers who receive an 820 from the bank to receive the trace number.

Listed below is the email Joe Lindsay sent to the List Server on 1/26/2000.

PECO had a request from an ESP to change a record in the ACH file being sent to the bank.  The record change would be in record 705 as shown below. According to our Trading Partner and Mellon Bank, this would allow the trace number to be populated in an 820 that went from Mellon Bank to our Trading Partner or from Mellon Bank to our Trading Partner's Bank to the Trading Partner.  I'd like to have a short discussion about if and how this would affect other parties.  We will gladly make the change unless anyone disagrees.

We are currently sending the following record in the ACH file to Mellon:

705EDEWGCP1234567

We were asked to change the record to:

705RMR*IV*EDEWGCP1234567

PECO asked if any suppliers had a problem with receiving this data. Several suppliers asked for more time to review the request. If any suppliers have any problems, please contact Joe Lindsay (jlindsay@peco-energy.com) by 4:00 pm, Monday, January 31, 2000.

If there are no concerns, PECO agreed that they will make this change.

This does NOT impact the 820 documentation.

- Number for CDS call on 1/28/2000 at 10:00 am is (717) 901-0629

There had been some questions on the phone number for the CDS call. The number listed above is the correct number.

- Question on 867 cancel having a QTY D1 segment that was not on the original transaction.

The supplier was requested to discuss this with the utility that is sending the data.

Diane Goff commented that since this was a new code with 4010, if the original 867 was sent in 3070, it would not have contained a QTY D1 code, but the cancel could correctly include the QTY D1 code.

## Next Conference Call

The next conference call is scheduled for Thursday 2/3/2000 at 2:00 pm.

The phone number the (717) 901-0620.