### EDEWG Teleconference 6/8/2000

EDCs present: GPU, PPL, Duquesne, PECO, Allegheny, Penn Power, UGI

Suppliers present:  Sterling Commerce, Excelergy, Exelon, Strategic, CSC, US Power Solutions, DTE Energy Marketing,  Energy Services Group, GPU AR, PPL Energy Plus

Others:  PUC

# Agenda

1.   Review/update from the Competitive Default Supply Sub-group

2.   Discuss review of the latest draft Implementation Guides

Review/update from the Competitive Default Supply Sub-group

A conference call was held earlier today. The flows for CDS Generation Only were reviewed. A recent Order on the Allegheny CDS program ordered Allegheny to have a collaborative. In light of this, all of the utilities have agreed to proceed cautiously, recognizing that many rules may change.

Next week’s agenda includes review of the Issues List and review of the file layout being sent to parties who win the CDS award.

There is continued concern over the lack of supplier involvement in this group.

Discuss review of the latest draft Implementation Guides

Comments are due on June 12, 2000 for the documents distributed a week ago.

Several of the parties have said they are reviewing the documents and will have comments returned by the deadline of June 12, 2000. The 568 and 248 comments will be received later. The 824 comments will be received about a week late.

EDI over the Internet

Order issued at today’s Public Meeting. Comments are due June 15, 2000. Annunciata Marino will post the Order on the List Server.

PECO Status: PECO had previously had 5 batches scheduled. Batch 5 was scheduled as needed, and at this point, PECO is canceling batch 5 due to lack of response. At this time, the responsiveness of suppliers has been low.

Review of contacts made to date:

- PECO has been contacted by 7 suppliers (of 40+)

- GPU has been contacted by 5 suppliers (of 25ish)

- UGI has been contacted by 8 of the 10 suppliers

- Allegheny has been contacted by 1 of 14 suppliers

- Penn Power has been contacted by 5 of 16 suppliers  (2 additional suppliers have said they will not be using Internet)

- Duquense has been contacted by 8 of 15 suppliers for testing (2 additional suppliers have said they will not be using Internet)

Action Item: All utilities should have updated numbers for next week’s call.

All utilities have requested that a date be established when suppliers must indicate whether they plan to remain on the VAN so the utilities can schedule appropriate batches.

Action Item: The Co-Chairs will contact the PUC to discuss this.

Utilities may want to establish contact dates for each batch.

PECO has established the date of June 14, 2000 to be notified for scheduling testing EDI over the Internet. Requests submitted after that date will be scheduled beginning late September 2000.

Scheduling testing batches

Notification for testing: Some utilities have requested a 30 day notice period prior to testing.

Action Item: All parties should examine what they believe is an appropriate notification, and review their testing frequency. Several utilities have concerns with the number of different functions being tested and trying to coordinate all of the testing schedules. This will be discussed on next week’s call.

Discussion on charging suppliers for VAN costs.

The utilities have also asked if there is a drop dead date on when they can begin charging suppliers. A date has not been established. Parties filing comments may want to include a date for that.

It is believed that the utilities have the right to charge the suppliers for all VAN charges after they’ve offered the ability for all suppliers to be scheduled for testing.

Allegheny Update on EGS Consolidated Billing

- Allegheny will begin making other party whole for Utility Consolidated Rate Ready billing beginning September 1, 2000.

- Allegheny will offer Utility Consolidated Bill Ready, and Supplier Consolidated Billing (Bill Ready) beginning January 1, 2001.

Next EDI Over Internet Call

None currently scheduled.

Next CDS Subteam Call

Next CDS conference call is scheduled for Thursday, 6/15/2000 at 1:00 pm on (717) 901-0620.

# Next Competitive Metering Meeting

Next Competitive Metering meeting is scheduled for Wednesday, June 14, 2000 at Peco headquarters at 9:30.

# Next Supplier Consolidated Billing Call

None currently scheduled.

## Next EDEWG Call

Next conference call is scheduled for Thursday, 6/15/2000 at 2:00 pm on (717) 901-0620.

The face-to-face meeting that was tentatively Thursday, June 15th, 2000 in Harrisburg at 9:00 has been canceled.