EDEWG Conference Call 6/9/2005

Utilities:  Allegheny Power, PECO, First Energy (Met-Ed, Penelec, & Penn Power), Duquesne Light, PPL

Suppliers/Service Providers: Green Mountain, Dominion Retail, 8760, and UGI Energy Services

Other:  PUC, EAP

Agenda:

- Review of 5/19/2005 PA PUC Order on 2003/2004 EDEWG Internet ET/EDM Report

- Review of updated Internet EDI Plan

- Review of updated 2003/2004 EDEWG Internet ET/EDM Report

- Status of PA EDI Implementation Guide review

Meeting Notes:

- Status of Internet EDI Policy (Internet ET/EDM Report to Commission)

During the May 19, 2005 Public Meeting, the Commission ordered on the EDEWG 2003-2004 Internet ET/EDM Report.  The Commission decided to cease the use of GISB v1.4 no later than December 31, 2006.  The security risks outlined in the Sandia Report to GISB v1.4 and compatibility of GISB v1.4 and AS2, both addressed in the EDEWG ET/EDM Report, seemed to be the driving factors in the order.  The EDEWG discussed the order and spoke of the action items.  The formal comment period for the order ends on Friday June 17, 2005.

The Commission ordered all EDC’s and licensed EGS’s respond in writing to the Commission NLT June 30, 2005 regarding their compliance with the security recommendations in the Sandia Report.  Any EDEWG member requiring a copy of the Sandia Report should contact Annunciata Marino at the PUC (annmarino@state.pa.us or 717.772.2151).  The copies will be mailed to the requesting party who will be required to sign for the document.  The Sandia Report was originally classified as “need to know” by the Department of Energy, therefore certain measures must be taken to ensure adherence to federal security regulations.  EDEWG would like to thank Annunciata Marino, Jim Buccigross (8760), and Rae McQuade (NAESB) for their efforts in obtaining permission to distribute the report to the EDEWG membership.

The Commission orders EDEWG to reconvene the EDM Sub-group NLT January 2006 or earlier.  Brandon Siegel suggested the group have its first meeting in October 2005.  Duquesne Light requested the EDM Sub-group provide a defined list of requirements prior to the end of 2005.  This deliverable would give beneficial budget information prior to the 2006 calendar year.

The EDEWG requests any party interested in participating in the EDM sub-group to submit their contact information to Brandon Siegel Brandon.siegel@greenmountain.com for the creation of a distribution list.

- Review of updated Internet EDI Plan

As directed by the May 19, 2005 Internet ET Order, Brandon Siegel made the appropriate updates to the Internet EDI Plan.  This update was attached to the meeting agenda and will be distributed again with these meeting minutes.  Due to the June 30, 2005 deadline set by the Commission, the comment period for this update will end Thursday June 16, 2005.  Please send comments to Brandon Siegel and the EDEWG list server.  If no comments are received, a final version will be posted to the list server and submitted to the Commission.

- Review of updated 2003/2004 EDEWG Internet ET/EDM Report

Similar to the above item, Brandon Siegel made the mandated updates to the Internet ET report.  The same timelines and procedures listed above apply to this document.

- Status of PA EDI Implementation Guideline Review

The review of the EDI Implementation Guidelines continues with the chart below showing the current status.  Chris Navadauskas completed the 814D / 814ND and submitted the redline versions to Brandon Siegel.

Brandon Siegel and Sandra Rice will soon schedule the review of the 814C.  All redline versions will be submitted for incorporation into the regional guideline.    The region still estimates completion of the final redline transaction sets by late 3rd Quarter.

| Transaction Set | Reviewed by | Tentative Deadline |
| --- | --- | --- |
| 814 Enrollment | Brandon Siegel | Complete |
| 814 Change | Sandra Rice/Brandon Siegel | Late July |
| 814 Notice of Intent to Drop | Chris Navadauskas | Complete |
| 814 Drop | Chris Navadauskas | Complete |
| 814 Reinstatement | Brandon Siegel | Complete |

Next Conference Call:

The next conference call is scheduled for Thursday, July 7th, 2005 at 2:00 PM ET. To participate, call 717 901-0630