| Meeting Name: PA EDEWG Call 717-901-0630 Date: Thursday, September 21, 2006 |
| --- |
| Utilities | Suppliers | Interested Parties |
| Allegheny Power | X | Commerce Energy |  | 8760 | X |
| Duquesne Light Company | X | Community Energy |  | EC Power | X |
| First Energy | X | Constellation New Energy |  | Energy Services Group | X |
| Met-Ed/Penelec/Penn Power | X | Dominion Retail | X | Gestalt | X |
| PECO Energy | X | Energy Cooperative Assoc PA |  | PA PUC | X |
| Pike County Light & Power |  | First Energy Solutions | X |  |  |
| PPL Electric Utilities | X | Hess Electric & Gas |  |  |  |
| UGI | X | PowerChoice (PEPCO) |  |  |  |
|  |  | PPL Energy Plus |  |  |  |
|  |  | Reliant Energy | X |  |  |
|  |  | Select Energy |  |  |  |
|  |  | Strategic Energy |  |  |  |
|  |  | UGI Energy Services |  |  |  |
| Summary of Event |
| Internet EDI Plan Progress and Issues Utilities PECO – has migrated to NAESB PPL – done with Testing; January 1st cut-over DL – Half suppliers migrated over to production; half still testing. FE– Internal software problems; no date for cutover right now. UGI – Testing done; migrated to NAESB and in production PUC – Party for Post Implementation NAESB Update Finishing touches on Billing & Payment Transactions – incorporating feedback ; October distribution for comment TEIS Customer Information Transaction Standard based on Pennsylvania’s 867 HU Request—finishing technical stages Invoice standard for customers for supplier or utility sending invoice to end customer – finishing touches Business Practices Sub Committee (BPS) – Business is finishing up 1st cut of registration standard (enrollment 814) Planning for 2007 efforts @ Retail and Wholesale levels is going on now – If there are any issues that the PUC or Business would like to be addressed, contact NAESB (Veronica or Ray) before November Technical Teams – Wholesale and Retail Gas Quadrants are conducting general overview of NAESB EDM IET Standard vs. AS2 standard (i.e. PKI vs. PGP) FREDI (First Regional EDI Working Group) – Established to coordinate regional development of new transactions and changes to existing transactions. Documentation for seven states is available and maintained, including specific utility nuances. The overarching question is “What should happen to FREDI?” Do we disband and send requests to NAESB and lose the company distinctions or do we continue? This decision will be made at the next EDEWG meeting. Hasn’t met now for close to a year and there hasn’t been a request to meet in a year. The only update has been to the website from a New Jersey perspective. 867 HU Change Request from First Energy – In the 867HU the unit of measure of K4 for kilovolt amperes (KVA) needs to be added in the QD segments in both the SU and PM loops. This needs to be accomplished in order to properly report accounts which use this value for billing. It is requested that this requested be approved and implemented as soon as possible to resolve a major issue The unit of measure is already a valid “Unit or Basis of for Measurement Code” in the 867 MU Implementation Guideline. Change control will need to be synchronized with NJ & MD Diane Goff will be contacted for NJ and MD changes No PA utilities objected. PTG Contacts for Customer Choice in MD, NJ & PA PUC will send list-serve company names for input Other Business Brandon Siegel was nominated and approved as Change Control Manager The October EDEWG Meeting is cancelled. The next meeting is scheduled for Thursday November 9 at 2pm EST |
| Action Items / Next Steps: |
| George will contact the six other states and invite their participation on the next EDEWG call to discuss/decide the FREDI question. FE to notify Co-Chairs of NAESB cutover date for posting on list-serve. PUC to solicit input on P/T/G contacts outstanding for status. PUC Post Implementation Party (??) |
| Hot topics or ‘At Risk’ Items: |