### EDEWG Conference Call 1/6/2000

EDCs present: Allegheny, Duquesne, GPU, PECO, PPL, UGI, Penn Power

Suppliers present: Excelergy, PPL Energy Plus, Strategic Energy, DTE Co-Energy, Allegheny Energy, Shell Oil, CMS, Exelon, Energy America, Rhoads Energy, Green Mountain

Others: PUC, UIG

Note: After the call, several suppliers notified us that they were not able to join the call. This is being investigated so that it won’t occur in the future.

Agenda Items:

1.  Review the Testing/Production Contacts List.

2.  Discuss any Y2K related issues or problems.

3.  Status of final decision on EDC's Internet Protocol selection.

4.  Clarification of the DTM129 Customer Contract Sign Date.

5.  Discuss the structure of the 867IU Transaction.

6.  Discuss the temporary solution to handle Multiple Scheduling

Coordinators.

7.  Status of the EDI Internet Business Rules Sub-group.

8.  Clarify location and kick off time for the Jan 20th face to face meeting

at PECO in Philadelphia.

9.  Status of each EDC's ECL, the date for the latest revision and the

upcoming update schedule.

10. Status of Competitve Metering and EGS Consolidated Billing Sub-groups.

11. Status of Seamless Move

12. CDS subgroup

13. Rate Ready clarifications on LPC in Implementation Guide

11. Status of Seamless Move

- An initial kickoff conference call is scheduled January 14th at 10:00 EST to start determining the issues.  The call in number will be 717 901-0620.

- There is also a meeting tentatively scheduled for January 19th in Philadelphia at PECO.

- Exelon sent initial list of items to the ListServer on 12/23/1999.

- Green Mountain sent the California proposal to the ListServer on 12/23/1999.

- This will be an agenda item at the January 20th, 2000 EDEWG meeting in Philadelphia.

- Exelon and Green Mountain will lead this effort.

1.  Review the Testing/Production Contacts List.

Kim Wall has received some feedback on list, additional feedback should be sent by end of Thursday, January 6, 2000. Kim will republish list by January 7, 2000.

2.  Discuss any Y2K related issues or problems.

There have been no known problems on mission critical issues.

Allegheny Power had a problem with its job scheduling routine, but all issues are resolved.

- Status of final decision on EDC's Internet Protocol selection.

| EDC | Decision |
| --- | --- |
| Allegheny | GISB |
| Duquesne | GISB |
| GPU | AS/2 when available, GISB in the interim |
| PPL | GISB, with plans to migrate to AS/2 when available |
| PECO | GISB, with plans to migrate to AS/2 when available |
| Penn Power | GISB |
| UGI | GISB |

Reminder: All utilities must send letter to James McNulty stating their plans.

4.  Clarification of the DTM129 Customer Contract Sign Date.

If a customer is renewing a contract and is staying with the same supplier, there is no need for a new enrollment. The original date is all that is needed on the utility system records.

A supplier may opt to send a drop, and a new enrollment with the new contract date. This, however, is not necessary.

5.  Discuss the structure of the 867IU Transaction.

Duquesne has some concerns with how interval summary is requested. Duquesne would prefer to always have this as a Change (versus an add if provided with the Enrollment). The companies that have already coded this process would like to have the logic remain as coded.

Duquesne’s design would have them rejecting a change transaction if the customer was not already enrolled for interval summary. Duquesne was asked to re-evaluate their coding to see if they would be able to treat a change as an initial switch.

6.  Discuss the temporary solution to handle Multiple Scheduling

Coordinators.

Green Mountain wanted to verify everyone’s interpretation of the recent Order. Most utilities are still evaluating the Order. Green Mountain questioned the February 1, 2000 date. Green Mountain also wanted to make sure a separate DUNS+4 was required, not a separate DUNS.

The PUC wanted to make sure all utilities are interpreting the Order the same way.

7.  Status of the EDI Internet Business Rules Sub-group.

The sub-group has met once on the issues. They are currently trying to schedule another call as soon as possible.  It is confirmed that the EDEWG sub group will be determining the technical rules.

8.  Clarify location and kick off time for the Jan 20th face to face meeting

at PECO in Philadelphia.

Meeting is at PECO headquarters, beginning at 9:00

9.  Status of each EDC's ECL, the date for the latest revision and the

upcoming update schedule.

Note: This is a PIC issue, and should be address on the next PIC call.

| EDC | Decision |
| --- | --- |
| Allegheny | Last updated November 8. No further updates are planned. |
| Duquesne | Last updated November 8. Plan to continue to post on required schedule. |
| GPU | Either have recently updated or will be updating with 2000 Capacity and transmission data. Further updates are dependent on resolution of PIC issues. |
| PPL | Posted November 2, 1999. Plan to update per required schedule. |
| PECO | Posted on December 12, 1999 |
| Penn Power | Last updated November 1. Are updating the change list. Plans are to update quarterly. |
| UGI | Last updated in November. Waiting for resolution of PIC issue prior to posting again. |

10. Status of Competitve Metering and EGS Consolidated Billing Sub-groups.

Will review on the next call.

12. CDS subgroup

GPU, PECO, PPL, and Allegheny would like to participate on the subgroup. Bob Wilson will facilitate for the PUC. Diane Goff volunteered to chair the group. Suppliers were requested to evaluate their interest.

Interested parties should tentatively plan to remain on next Thursday’s call.

13. Rate Ready clarifications on LPC in Implementation Guide

Brandon Siegel will create a Change Request to add clarification to the Implementation Guide on what each Rate Ready EDC does as it relates to LPC charges.

14. Non-compliance

All utilities are requested to review the list of non-compliances and the expected implementation date. They should be emailed to George Behr and Annunciata Marino by January 18, 2000.

15. Gas standards

There is currently a comment period for a Commission Order. When decision is made, it will be posted to ListServer.

16. EDC Survey

PUC will be sending survey by January 14, 2000. Statistics from December should be sent to the PUC.

## Next face to face EDEWG meeting

Thursday, January 20th, 2000 at PECO in Philadelphia at 9:00

Tentative Agenda:

- EGS Billing subgroup present EDI documents

- PECO present ongoing test plan

- Status of Seamless Move