### EDEWG Teleconference 3/9/2000

EDCs present: GPU, PECO, PPL, Duquesne, UGI, Allegheny Power, Penn Power

Suppliers present: Excelergy, Energy America, CSC, Columbia Energy, Sterling Commerce, Strategic Energy, DTE Energy Marketing, Shell, GPU AR, Exelon

Others:

# Agenda

1. 814 Change transaction - establishing priority and target dates for remaining fields not supported

2. Multiple Schedule Coordinator - Action item from last week: Can suppliers increase contract time by one minute?

3. Change Control

- PECO Change Request for DTM150/151 on 867

- Excelergy Change Request for X5 code on 867IU

4. Update on Non-compliances (George Behr)

1. 814 Change transaction - establishing priority and target dates for remaining fields not supported

Several suppliers had questioned the target dates that were marked as TBD (to be determined).

NJ had reviewed the list and some of the items that had a higher priority were billing address and meter changes.

Action Item: Suppliers should review this list and indicate the relative priority of the items. After suppliers indicate their priority, the utilities will respond with their ability to implement.

| Field Change | Pennsylvania |
| --- | --- |
|  | Valid (Y/N) | Target Required Implementation Date |
| AMT7N – Percent Service Supplied | Y | To be determined |
| AMTDP – Tax exempt percent | Y | 4010 implementation |
| AMTKC – Capacity Obligation | Y | 4010 implementation |
| AMTKZ – Transmission Obligation | Y | 4010 implementation |
| AMTQY – Eligible Load Percentage | Y | To be determined |
| DTM150 – Start Date | Y | 4010 implementation if only switch on actual read and it varies by more than 3 days from estimate |
| DTM151 – End Date | Y | 4010 implementation if only switch on actual read and it varies by more than 3 days from estimate |
| N12C – Party to receive copy of bills | Y | To be determined |
| N18R – Customer name / service address | Y | 4010 implementation |
| N1BT – Billing address | Y | To be determined |
| N1PK – Party to receive copy of notices | Y | To be determined |
| REF11 – ESP Account number | Y | 4010 implementation |
| REF12 – LDC Account number | Y | 4010 implementation |
| REF17 – Interval Status | Y | 4010 implementation |
| REFBF – Bill Cycle | Y | 4010 implementation |
| REFBLT – Bill Type (Bill Presenter) | Y | 4010 implementation |
| REFPC – Party that Calculates Bill | Y | 4010 implementation |
| REFSPL – PJM LMP Bus | Y | To be determined |
| NM1 Loop changes |
| NM1MA – Meter Addition | Y | To be determined |
| NM1MQ – Change Meter Attributes | Y | To be determined |
| NM1MR – Meter Removal | Y | To be determined |
| NM1MX – Meter Exchange | Y | To be determined |
| REFLO – Load Profile | Y | To be determined |
| REFNH – Change utility rate class | Y | To be determined |
| REFPR – Change utility rate subclass | Y | To be determined |
| REFRB – Change ESP Rate Code | Y | 4010 implementation |
| REFTZ – Meter Cycle | Y | 4010 implementation |

2. Multiple Scheduling Coordinator - Action item from last week: Can suppliers increase contract time by one minute?

All utilities, with the exception of Penn Power, could accept a one minute increase in contract time. Penn Power would like to have a one day increment.

##### Revised Action Item: Can suppliers increase contract time by one day?

###### Another action item from last week was whether there would be a new license / sub-license number? The utilities were asked to investigate whether this is critical to their systems, and to contact Kevin Cadden of the PUC if it is critical for their system to be able to implement.

Penn Power asked that if they reached agreement with specific suppliers to implement using another method, would they be able to use the other method? Penn Power asked this because Ohio is leaning toward implementing Multiple Scheduling Coordinators another way.  The PUC said this was acceptable as long as each supplier agreed to implement the “Ohio” method. Penn Power assured everyone that no changes are required for suppliers for their suppliers in Pennsylvania who are not using Multiple Scheduling Coordinators.

3. Change Control

- Excelergy Change Request for X5 code on 867IU  (Change Control X015)

Everyone agreed to this Change Request. The Implementation Guide will be updated.

GPU had previously reported that they were sending an X4, but they were really sending a DD code.  GPU will modify their code to send an X5, but it may not be completed by March 31, 2000.

Duquesne and Penn Power will implement the X5 code when they implement the option of sending either Interval Detail or Interval Summary.

None of the suppliers on the call had a problem with that. Their main concern was that they did not want an X4 code that had meter data.

- PECO  Change Request for sending forwarding address on a Drop (Change Control X016)

This was represented last week as a trade-off at the PIC level for not implementing Seamless Move in the near term.

This was agreed to last week at both the PIC and EDEWG level.

Action Item: Each utility should evaluate the timeline to be able to implement.

- GPU, Penn Power, UGI already provide forwarding address.

- PECO will begin providing forwarding address on March 17, 2000.

- APS, Duquesne, PPL are currently not providing the forwarding address.

Once a time period for implementation can be determined, the implementation guide will be updated to reflect that.

- PECO Change Request for DTM150/151 on 867 (Change Control X014)

The implementation guide states that the to/from date should match the dates in the PTD=SU loop. When PECO has suppliers who submit charges at the Rate level, they want the dates in the 810 to match the dates in the PTD=PM loop.

Several suppliers objected to this. One argument was that the dates are not as important as they once were since we now have the cross-reference number.

This was not approved. PECO said they would work with the suppliers who are sending charges at the rate level to resolve the situation.

4. Update on Non-compliances (George Behr)

George is currently reviewing the list with each utility to ensure it is accurate.

PECO asked a question on supplier compliance with the 17/18 code on a Bill Ready 810. It was determined this will be handled offline with PECO, George Behr, the PUC, and suppliers.

## Next EDEWG Call

Next conference call is scheduled for Thursday, 3/16/2000 at 2:00 pm on (717) 901-0620.

Next face-to-face meeting is Thursday, March 30, 2000 in Harrisburg at 9:00.