EDEWG Meeting 10/13/2011

**Utilities:** Duquesne Light, First Energy (MetEd, Penelec, Penn Power & West Penn Power), PECO, PPL Electric Utilities, and UGI Utilities

**Suppliers/Service Providers**: Ista, Constellation New Energy, Energy Services Group, EC InfoSystems, GDF Suez, BlueStar Energy, First Energy Solutions, Energy Plus, Brighten Energy, Accenture, Exelon Energy, Dominion Retail, UGI Energy Services, PPL Solutions, Direct Energy, and Direct Energy Business

**Agenda:**

1. Introductions & Roll Call
2. Approve September Meeting Minutes
3. EDI Change Control

CC #085 – Special Meter Configuration [status update]

CC #087 – Future PLC/NSPL values in 867 HU/HIU [status update]

CC #090 – Add REF03 to Special Meter Configuration [updated]

CC #091 – Clarify BIG02 as unique in 810 LDC

1. Status of EDI Implementation Guide Redline
2. Reiterate system to system EDI certification requirement
3. Status of 2011 Annual Plan
4. New Business
5. Next Meeting

**Meeting Notes:**

## Introductions & Roll Call

Brandon Siegel (Ista, Secretary & EDI Change Control Manager) commenced roll call and facilitated the meeting. Other EDEWG leadership present: Sue Scheetz (PPLEU, Utility Co-chair) and Matt Sigg (Constellation New Energy, Supplier Co-Chair)

## Approve Meeting Minutes

## The September meeting minutes were approved without revision

## EDI Change Control

## EDI Change Control #085 – Add Special Meter Configuration to 814 & 867

EDI Change Control #085 adds a new Special Meter Configuration segment to the 814 Enrollment/Change/Reinstatement and 867 Historical Usage/Historical Interval Usage transactions. The change also adds net metering quantity qualifiers in the 867 HU/HIU transaction sets. PPLEU is going forth implementing the change, other EDCs appear to be waiting for the PUC order. EDEWG escalated EDI CC #085 to CHARGE, the change remains pending PUC order.

## EDI Change Control #087 – Effective Date of PLC/NSPL in 867HU/HIU

EDI Change Control #087 which adds an effective date for the PLC and NSPL values in the EDI 867HU and HIU transaction sets. EDEWG escalated EDI CC #087 to the CHARGE, the change remains pending PUC order.

## EDI Change Control #090 – Add REF03 to Spec Meter Configuration

EDI Change Control #090 was updated to clear up the samples on p.2 & 3 of the change control, this was an administrative update only.

## EDI Change Control #090 – Add REF03 to Spec Meter Configuration

EDI Change Control #091 was submitted by Joe Bisti (PECO) as an administrative change to the EDI 810 LDC Implementation Guideline. The BIG02 (Invoice Number) in the data dictionary states ‘Unique number identifying this bill’. However this is not mentioned in the BIG02 on p.34. PECO requests the data dictionary and the description of the BIG02 to state ‘Unique identifying number assigned by issuer’. EDEWG discussed and approved EDI CC 91 for incorporation into the next revision of the EDI guides.

## Status of EDI Implementation Guide Redline

Brandon Siegel estimates the redlines will be ready for distribution to the list server by November 15th.

## System to System EDI Certification Requirement

Recently, PPLEU brought to EDEWG leadership concerns regarding EGSs who are experiencing production issues which should’ve been mitigated during EDI certification. The EDEWG reiterates the requirement for market participants to conduct full end to end system testing during the EDI certification process.

PPLEU reported their test system was built to accurately test the EDI transactions used in production. Therefore using true system to system in test should alleviate differences between test and production transactions.

Any market participant with questions pertaining to the EDI certification process should read the Revised Plan and EDI Certification Plan, then contact EDEWG leadership.

## 2011 Annual Plan

No update to this item, the EDEWG leadership will meet in the next few weeks to further discuss.

## New Business

* Nothing to report

## Next Meeting

The next meeting will be held on Thursday, November 3rd, 2011. To participate, please dial 1-866-844-1871 with PIN 2551.

This conference line has a limited number of lines available. The EDEWG leadership respectfully requests those in the same physical location meet in a central location sharing one line. Please note, for your convenience, we try to schedule an additional 5 minutes before and 10 minutes after each conference call, at no cost, to allow participants to call in to be ready at the conference start time. This is available as long as there are no conflicts with adjacent conference calls.

If you have NOT requested the Chairperson services for this bridge, THEN please ignore the Chairperson voice prompt.