EDEWG Meeting 5/3/2012

**Utilities:** FirstEnergy (ME, PE, PP, & WPP), PECO, PPL Electric Utilities, Duquesne Light Company, and UGI Utilities

**Suppliers/Service Providers**:

Ista North America, Constellation NewEnergy, Energy Services Group, EC InfoSystems, GDF Suez, BlueStar Energy, First Energy Solutions, UGI Energy Services, PPL Solutions, Direct Energy, Dominion Retail, Energy Plus, Accenture, Exelon, and Champion

**Other:** Matt Wurst - PAPUC Staff

**Agenda:**

1. Roll Call & Introductions
2. Approve updated April meeting minutes [attached]
3. EDI Change Control

CC #085 – Special Meter Configuration [Pending final order from PUC]

CC #087 – Future PLC/NSPL values in 867 HU/HIU [Pending final order from PUC]

1. Net Metering in PA [updated samples for PPLEU]
2. Status update on Duquesne Light’s 2013 System Replacement
3. PPL Supplier Conference Reminder – May 16th in Bethlehem, PA
4. New Business
5. Next Meeting

**Meeting Notes:**

## Introductions & Roll Call

Brandon Siegel (ISTA-North America) commenced roll call. Matt Sigg (Constellation New Energy, Supplier Co-Chair) facilitated the meeting. Other EDEWG leadership present: Sue Scheetz (PPLEU, Utility Co-chair) and Matt Wurst (PA PUC Staff).

## Approve Meeting Minutes

## The April meeting minutes were approved without revision.

## EDI Change Control

## EDI Change Control #085 – Add Special Meter Configuration to 814 & 867

EDI Change Control #085 adds a new Special Meter Configuration segment to the 814 Enrollment/Change/Reinstatement and 867 Historical Usage/Historical Interval Usage transactions. The change also adds net metering quantity qualifiers in the 867 HU/HIU transaction sets. PPLEU is going forth implementing the change; other EDCs appear to be waiting for the PUC order. EDEWG escalated EDI CC #085 to CHARGE in July 2011.

The 1/12/2012 PUC Public meeting issued a tentative order pertaining to EDI CC 85. The comment period closed on February 12, 2012. PUC Staff reported this could be on the PUC public meeting agenda as early as Thursday, May 10th.

## EDI Change Control #087 – Effective Date of PLC/NSPL in 867HU/HIU

EDI Change Control #087 which adds an effective date for the PLC and NSPL values in the EDI 867HU and HIU transaction sets. EDEWG escalated EDI CC #087 to the CHARGE in July 2011.

The 1/12/2012 PUC Public meeting issued a tentative order pertaining to EDI CC 87. The comment period closed on February 12, 2012. PUC Staff reported this could be on the PUC public meeting agenda as early as Thursday, May 10th.

## Net Metering

Included with the May meeting agenda is an updated Net Metering document for PA. This document includes sample 867 consumption data for each EDC’s net metering process. The current version adds samples for PPLEU’s non-MV90 net meter consumption.

Each EDC was asked to review the document for accuracy and to ensure all possible net meter consumption configurations are included.

Once the samples have been confirmed by each EDC, Brandon Siegel will draft an EDI change control to update the EDI guides to include each EDC’

## Status update on Duquesne Light’s 2013 System Replacement

Markia Banks (DLC) provided a status update on DLC’s 2013 Customer & Billing system replacement…

* Target cutover moved to 2Q 2013, tentatively set for April 1, 2013
* DLC currently working on their communication plan. First step will be a contact form which should be sent out within the next few weeks.
* Some changes are coming…
  + LDC Account number moving from 13 characters to 10.
  + 867IU Cancel/Re-bill
  + Other changes may be addressed as the project progresses
* Internal DLC testing in May 2012, upon completion external end to end EDI testing will commence with a small subset of volunteer suppliers.
* EDI testing for all remaining suppliers will be required, date/timeline and number of test scenarios have yet to be determined.
* DLC will update the FAQ on their website.
* Any market stakeholder with questions pertaining to DLC’s new system should email Supplier Support ([DLC\_SSC@duqlight.com](mailto:DLC_SSC@duqlight.com)) with ‘FOCUS’ in the subject line.
* Additional information forthcoming.

## Reminder of PPLEU’s Annual Supplier Conference

PPL EU will be holding their annual Supplier Conference on Wednesday, May 16th in Bethlehem, PA. PPL has sent multiple email announcements to all PPL registered suppliers. If anyone interested in attending has not received the announcement directly, please contact PPLEU supplier support at [PPLUtilitiesSupplier@pplweb.com](mailto:PPLUtilitiesSupplier@pplweb.com) for information about the conference. EDEWG leadership will be present and possibly members of PUC Staff as well.

## New Business - NONE

## Next Meeting

The next meeting will be held on June 7th, 2012 from 2-3:30PM ET. The number is **312.777.1429   PIN:  2203616#**. Thank you to PPL Electric Utilities for hosting our conference calls.