Web Portal Working Group RECAP 3/5/2014 – 2:30 p.m. (EST)

Roll Call

Utilities:

First Energy, PECO, PPL, Duquesne

Suppliers:

AEP Energy, Direct Energy, ConEd Solutions, First Energy Solutions, Constellation, Dominion

Service Providers:

Intelometry, Big Data Energy Services, Energy Services Group, PPL Solutions

Solution Framework Document Discussions

The group addressed two areas relative to the framework…

- Section 2.4

  - Security – PECO proposed the WPWG use the NISTR 7628 Volume 1 Chapter 3 High Level Security Requirements as an outline to guide further discussions on security.

    - The group did not object to this approach.   FirstEnergy utility stated they would provide the documentation to their security folks to review.

    - The group agrees customer information must be protected as per existing rules and privacy statements already in place under state regulation and utility tariffs.   EGS and their authorized representatives are under the same obligations regarding the web portal data as with any other customer data obtained from the EDC.

    - Participants are to review the NIST security documentation Brandon emailed to the list server on 3/5 and be prepared to review in greater detail during the 3/12 meeting.

- Section 2.3.5

  - Bill Quality Data – as a follow from last week’s meeting, all participants were asked to consult internally within their organizations regarding the expectation 48 hour old data will have data variances compared to monthly billed data.

    - Nobody objected to the use of ‘VEE / best available data’ relative to the requirement set forth in 2.3.5 (Data within 48hr of read must be bill quality), therefore its deemed consensus and will be stated as such in the next update of the Framework doc.

- Open discussion roundtable – PECO opened the floor to discuss questions, comments or concerns relative to any section within the Framework Solution document.   No further items were brought forth or discussed and the meeting was adjourned.

WPWG plans

- EDEWG filing

  - Leadership’s wet signature cover letter delivered to PUC on March 4th.

  - After the WPWG meeting, PUC Staff confirmed they were filing today, March 5th.

- Technical Sub-team

  - PECO currently working on initial draft of technical PowerPoint deck.

  - Tech team to hold initial meetings

  - Target remains to provide WPWG with final draft of tech deck by 3/19 meeting

- Update to OCMO / CHARGE

  - EDEWG Leadership discussed during their meeting on 3/4/14.

  - Brandon will email CHARGE requesting a leadership member be able to provide a status update of the WPWG during the next CHARGE call.

- WPWG meetings – continue weekly until the group decides enough progress has been made to scale back meeting frequency.

Next Meetings:

March 5th        @ 2:30pm

March 12th      @ 2:30pm

March 19th      @ 2:30pm

March 26th      @ 2:30pm

Conference Bridge:

888-238-2971

Access Code: 2203616