|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

May 14, 2015

A-2015-2475096

TO ALL PARTIES

Application of Pennsylvania Department of Transportation for approval to alter two public, at-grade, crossings by the installation of new warning devices where S.R 2016 (Allegheny Avenue); DOT# 588 672 G and S.R. 1005 (Castor Avenue); DOT# 588 679 E cross the single track of Philadelphia Belt Line Railroad Company and operated thereon by Consolidated Railroad Corporation, located in the City of Philadelphia, Philadelphia County.

To Whom It May Concern:

This matter is before us by reason of an application filed with the Commission on March 25, 2015 by the Commonwealth of Pennsylvania Department of Transportation (Department) seeking Commission approval to alter the crossings where S.R. 2016 (Allegheny Avenue) and S.R. 1005 (Castor Avenue) crosses, at grade, a single track of Philadelphia Belt Line Railroad Company (PBLRR) operated thereon Consolidated Rail Corporation (Conrail) located in City of Philadelphia, Philadelphia County.

In its application, the Department states it is desirable to alter the crossings by constructing new cantilever-mounted flashing-light warning signals at both crossings as well as the replacement of the existing crossing surface on S.R. 1005 (Castor Avenue); all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

A field investigation and conference was arranged by a Commisison staff engineer and held on May 1, 2015, at the site of the subject crossings.  Representatives of the Department, PBLRR and Conrail were in attendance.  Although notified by letter dated April 16, 2015, there were no representatives of City of Philadelphia, City of Philadelphia Water Department, Philadelphia Gas Works, PECO Energy Company, AT&T, Sunesys, Verizon, Comcast or Century Link in attendance.

At the S.R. 2016 (Allegheny Avenue) field conference, it was noted that S.R. 2016 (Allegheny Avenue) is a two (2) lane bituminous paved highway with paved parking lanes along both sides which crosses a single track of PBLRR (DOT 588 672 G) with an asphalt and rubber rail seal crossing surface.  Allegheny Avenue terminates with its connection to S.R.1005 (Delaware Avenue) in the vicinity of the grade crossing. Adjacent to the at-grade crossing is a business (Westway) driveway entrance and a parking area for a Pulaski Park.  The crossing has no warning devices.  The approach roadways have grade crossing advance warning signs, stop lines and pavement markings.

The Department described the details of the S. R. 2016 (Allegheny Avenue) project which includes the construction of new cantilever-mounted flashing-light signals with 12-inch LED roundels, bells and associated circuitry. Furthermore, the Department described that the approach roadway on S.R. 1005 (Delaware Avenue) will have a temporary curb bump-out constructed of concrete barriers with an impact attenuation device to protect the base of the cantilever.

At the S.R. 1005 (Castor Avenue) field conference, it was noted that Castor Avenue is a two (2) lane bituminous roadway with paved parking lanes along both sides which cross a single track of PBLRR (DOT 588 679 E) with a concrete crossing surface. A concrete sidewalk is located along the northern side of Castor Avenue. The crossing has passive warning devices (crossbucks) on the approaches.

The Department described details of the S.R. 1005 (Castor Avenue) project which includes the construction of new cantilever-mounted flashing-light signals with 12-inch LED roundels, bells and associated circuitry. Furthermore, the Department described that the existing crossing surface would be removed and replaced by a new tub-style concrete crossing surface with welded steel rails for the full width of the roadway surface, shoulders and sidewalk.

Conrail will be directed to maintain the warning devices and to maintain the crossing surfaces in a smooth and satisfactory condition at both crossings. The Department will be directed to maintain the highway approaches up to the crossing surfaces including the grade crossing advance warning signs, pavement markings and stop lines. Conrail will prepare a situation and circuitry plan(s) for the project.  The Department requested receipt of the circuitry plan(s) prior to Commission approval. All parties of record will receive a situation plan(s) for review.

The project will be funded by federal funds as part of the I-95 Reconstruction project disbursed through the Department of Transportation of the Commonwealth of Pennsylvania.

No party in attendance at the field conference objected to the proposed improvements as discussed.

Non-carrier public utilities will be directed to relocate their facilities at their initial cost and expense, if necessary. It will not be necessary for the Commission to appropriate railroad property to accommodate the improvement.

The Commission hereby establishes its jurisdictional limits at the subject crossings as the area within the confines of the railroad right-of-way and the highway right-of-way.

Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossings is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Department of Transportation of the Commonwealth of Pennsylvania is approved as herein directed:

- The caption of the subject proceeding is hereby revised as shown herein.

- The crossing where S.R. 2016 (Allegheny Avenue) crosses, at grade, a single track of Philadelphia Belt Line Railroad Company operated thereon by Consolidated Rail Corporation located in the City of Philadelphia, Philadelphia County, be altered as herein directed.

- The crossing where S.R. 1005 (Castor Avenue) crosses, at grade, a single track of Philadelphia Belt Line Railroad Company operated thereon by Consolidated Rail Corporation located in the City of Philadelphia, Philadelphia County, be altered as herein directed.

- Consolidated Rail Corporation, at the sole cost and expense of Pennsylvania Department of Transportation and prior to the start of construction, prepare and submit a situation plan for the subject crossings to all parties for review and to the Commission for approval.

- Consolidated Rail Corporation, at the sole cost and expense of Pennsylvania Department of Transportation and prior to the start of construction, prepare and submit a circuitry plan for the subject crossings to Pennsylvania Department of Transportation for review and the Commission for approval.

- Consolidated Rail Corporation, at the sole cost and expense of the Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossing at S.R. 1005 (Castor Avenue) by 1) removing the existing crossing surface, including the ties rails and ballast, as necessary; 2) installing a new concrete tub-style crossing surface with welded steel rails for the full width of the roadway, shoulders and sidewalk; 3) restoring the approach pavement throughout the entire width of the roadway, including the shoulder and sidewalk areas, with bituminous material to provide a smooth and satisfactory transition; in accordance with Pennsylvania Department of Transportation specifications, the plans submitted as part of the application and this Secretarial Letter.

- Consolidated Rail Corporation, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossings by constructing automatically operated flashing-light signals and cantilevers with 12-inch LED roundels, bells and associated circuitry; constructed in accordance with the approved plans and Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Any relocation of, changes in and/or removal of any adjacent structures, equipment or facilities of any non-carrier public utility, which may be required as incidental to the alteration of the crossing be made by said public utility at its initial cost, and in such a manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility at its sole cost and expense.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary to establish and maintain any detours or traffic control that may be necessary to properly and safely accommodate vehicular, pedestrian and railroad traffic during the time the crossings are being altered.

- Consolidated Rail Corporation, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities that may be required as incidental to the performance of the proposed work and furnish any engineering service that may be deemed necessary to protect the railroad’s operations or facilities during the time the facilities are being installed.

- Consolidated Rail Corporation, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work relating to its facilities that may be required as incidental to the performance of the proposed work and furnish watchmen, flagmen and/or inspectors that may be deemed necessary to protect the railroad’s operations or facilities during the time the facilities are being installed.

- Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and perform all work to install and construct the grade crossing advance warning signs, stop lines and pavement markings, as required, on the S.R. 2016 (Allegheny Avenue), S.R. 1005 (Delaware Avenue and Castor Avenue) approaches thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.

- Consolidated Rail Corporation provide at least fourteen (14) days advance notice of the start of work to alter the crossings to each party involved in this proceeding.

- All work necessary to alter the crossings be completed in a manner satisfactory to this Commission on or before June 30, 2017, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.

- Consolidated Rail Corporation pay all compensation for damages, if any, due to the owners of property taken, injured or destroyed by reason of the alteration of the crossings in accordance with this Secretarial Letter.

- All costs which are to be reimbursed by the Department of Transportation consistent with this letter shall be reimbursed pursuant to the provisions of 23 C.F.R. Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

- Upon completion of the alteration of the S.R. 2016 (Allegheny Avenue) crossing, Consolidated Rail Corporation, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the crossings, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails for the S.R. 2016 (Allegheny Avenue) crossing, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Upon completion of the alteration of the S.R. 2016 (Allegheny Avenue) crossing, the Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its highway approach roadways to the subject crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, as required, on the approaches thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Upon completion of the alteration of the S.R. 1005 (Castor Avenue) crossing, Consolidated Rail Corporation, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the crossings, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the concrete crossing surface for the S.R. 1005 (Castor Avenue) crossing, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Upon completion of the alteration of the S.R. 1005 (Castor Avenue) crossing, the Pennsylvania Department of Transportation, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its highway approach roadways to the subject crossing to the concrete crossing surface  and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, as required, on the approaches thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by any of the parties and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforceable action seeking civil penalties and/or other sanctions pursuant to Public Utility Code 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.

Very truly yours,

Rosemary Chiavetta

Secretary