|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

June 11, 2015

A-2015-2473425

TO ALL PARTIES

Application of PENNDOT for approval to alter the public at-grade crossing by the installation of new automatically operated flashing-light crossing warning signals with short arm gated where Weaber Street crosses the two tracks of Norfolk Southern Railway Company (DOT 592 353 V) in Annville Township, Lebanon County.

To Whom It May Concern:

This matter is before us by reason of an application filed with the Commission on March 23, 2015 by the Commonwealth of Pennsylvania Department of Transportation (Department) seeking Commission approval to alter the crossing (DOT 592 353 V) where Weaber Street crosses, at grade, two track of Norfolk Southern Railway Company (NS) located in Annville Township (Township), Lebanon County.

In its application, the Department states it is desirable to alter the crossing by installing new cantilevers, automatically operated flashing-light signals with 12-inch light-emitting-diode (LED) roundels, gates and bells; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

A field investigation and conference was arranged by a Commisison staff engineer and held on May 21, 2015 at the site of the subject crossing.  Representatives of the Department, NS and the Township were in attendance.  Although notified by letter dated May 4, 2015, there were no representatives of Met Ed, Cleona Borough, AT&T, Verizon, Qwest Communications, Annville Township Authority, Lebanon County, Comcast and UGI Utilities Inc.  Enterprise Products notified the Commission via first-class mail that it had no facilities in the area affected by the project based on the map included in the application.

At the field conference, it was noted that Weaber Street is a two (2) lane bituminous paved highway which crosses two tracks of NS (DOT 592 353 V) with an asphalt and rubber rail seal crossing surface.  The crossing is equipped with cantilever-mounted flashing-light signals, gates and bells.  The approach roadways have grade crossing advance warning signs, pavement markings and stop lines.

The Department described the details of the project which includes the removal of the warning devices and the installation of new cantilever-mounted flashing-light signals with 12-inch LED roundels, gates, bell and associated circuitry.

NS will be directed to maintain the warning devices and the crossing surface in a smooth and satisfactory condition. The Township will be directed to maintain the highway approaches up to the crossing surface including the grade crossing advance warning signs, pavement markings and stop lines. NS will prepare a situation and circuitry plan for the project.  The Department requested receipt of the circuitry plan prior to Commission approval. All parties of record will receive a situation plan for review.

The project will be funded through the Federal Highway Grade Crossing Safety Program disbursed through the Department of Transportation of the Commonwealth of Pennsylvania with an estimated project cost of $395,725.

No party in attendance at the field conference objected to the proposed improvements as discussed.

It could not be determined if any facilities of any non-carrier public utility or municipality will be affected by the alteration of the crossing.  Non-carrier public utilities or municipalities will be directed to relocate their facilities, at their initial cost and expense, if necessary.  It will not be necessary for the Commission to appropriate railroad property to accommodate the improvement.

The Commission hereby establishes its jurisdictional limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way.

Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Department of Transportation of the Commonwealth of Pennsylvania is approved as herein directed:

- The crossing where Weaber Street crosses, at grade, two tracks of Norfolk Southern Railway Company located in Annville Township, Lebanon County be altered as herein directed.

- Norfolk Southern Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation and prior to the start of construction, prepare and submit a situation plan for the subject crossing to all parties for review and to the Commission for approval.

- Norfolk Southern Railway Company, at the sole cost and expense of the Pennsylvania Department of Transportation and prior to the start of construction, prepare and submit a circuitry plan to Pennsylvania Department of Transportation for review and the Commission for approval.

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossing by installing new cantilevers, automatically operated flashing-light signals with 12-inch LED roundels, gates, bells and associated circuitry; constructed in accordance with the approved plan and Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Norfolk Southern Railway Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and perform all work necessary to establish and maintain any detours or traffic controls at the subject crossing that may be required to properly and safely accommodate highway and pedestrian traffic during the time the crossing is being altered.

- Norfolk Southern Railway Company, at its initial cost and expense, furnish and maintain any watchmen, flagmen, etc. which may be necessary to protect and safeguard its railroad operations during the time the project is being constructed.

- Norfolk Southern Railway Company pay all compensation for damages, if any, due to the owners of property taken, injured or destroyed by reason of the alteration of the crossing in accordance with this Secretarial Letter.

- Any relocation of, changes in and/or removal of any adjacent structures, equipment or facilities of any non-carrier public utility or municipality, which may be required as incidental to the alteration of the crossing be made by said public utility or municipality at its initial cost, and in such a manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility or municipality at its sole cost and expense.

- All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.

- Norfolk Southern Railway Company provide at least fourteen (14) days advance notice of the start of work to alter the crossing to each party involved in this proceeding.

- All work necessary to alter the crossing be completed in a manner satisfactory to this Commission on or before September 30, 2016, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.

- All costs which are to be reimbursed by the Department of Transportation consistent with this letter shall be reimbursed pursuant to the provisions of 23 C.F.R. Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

- Upon completion of the alteration of the subject crossing, Norfolk Southern Railway Company, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Upon completion of the alteration of the crossing, Annville Township, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its highway approach roadways to the subject crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, as required, on the approaches thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by any non-carrier public utility or municipality and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforceable action seeking civil penalties and/or other sanctions pursuant to Public Utility Code 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.

Very truly yours,

Rosemary Chiavetta

Secretary