|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

July 13, 2015

A-2015-2469143

TO ALL PARTIES

Application of Pennsylvania Department of Transportation for approval to alter the public at-grade crossing by the installation of new automatically operated flashing-light crossing warning signals and replacement of the existing surface crossing where Paradise Lane (T-484) crosses the single track of Strasburg Railroad Company (DOT# 856 455 W) in Strasburg Township, Lancaster County.

To Whom It May Concern:

This matter is before us by reason of an application filed with the Commission on February 5, 2015 by the Commonwealth of Pennsylvania Department of Transportation (Department) seeking Commission approval to alter the crossing (DOT 856 455 W) where Paradise Lane (T-484) crosses, at grade, a single track of Strasburg Railroad Company (SRC) located in Strasburg Township, Lancaster County.

In its application, the Department states it is desirable to alter the crossing by removal of the existing post-mounted flashing-light signals and construct new automatically operated flashing-light crossing warning signals as well as the replacement of the existing surface crossing; all in accordance with the approved plan, Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

A field investigation and conference was arranged by a Commisison staff engineer and held on April 17, 2015 at the site of the subject crossing.  Representatives of the Department, SRC and PPL Electric Utilities were in attendance.  Although notified by letter dated March 20, 2015, there were no representatives of Lancaster County; Paradise Township, Strasburg Township, Comcast; or Verizon Pennsylvania in attendance.

At the field conference, it was noted that Paradise Lane is a two (2) lane bituminous paved highway which crosses a single track of SRC (DOT 856 455 W) with a timber and asphalt crossing surface.  The crossing is equipped with post-mounted flashing-light warning signals, automatically operated gates and bell.  The approach roadways have grade crossing advance warning signs. The approach roadways do not have pavement markings and stop lines.

The Department described the details of the project which includes the removal of the existing post-mounted flashing-light signals and construction of new post-mounted flashing-light signals with 8-inch LED roundels, gates, bell and associated circuitry. Furthermore, the Department described that the existing crossing surface would be removed and replaced with new asphalt and rubber rail seal crossing surface. At the time of the crossing surface reconstruction the ties and ballast would be evaluated and replaced as necessary. The crossing surface will be widened to approximately thirty-two feet (32’) and the approach aprons will be widened to approximately twenty-four feet (24’)as part of the project. SRC agreed to provide the initial pavement markings on the approach roadways at the sole cost and expense of the Department.

SRC will be directed to maintain the warning devices and the crossing surface in a smooth and satisfactory condition. Strasburg Township and Paradise Township were not at the field conference but will be directed to maintain the advance warning sign, pavement markings and approach roadway within their respective municipal boundaries.  The municipal boundary between Strasburg Township and Paradise Township lies at or near the centerline of Paradise Lane. Strasburg Township and Paradise Township have executed a Memorandum of Understanding whereby Strasburg Township acknowledges that Strasburg Township maintains Paradise Lane, including the portion within Paradise Township, between State Route (S.R.) 0896 (Georgetown Road) and S.R. 2040 (Fairview Road).  This Secretarial Letter is without prejudice to Strasburg Township’s right or Paradise Township’s right to enter into a lawful agreement with another party for costs and maintenance responsibility assigned herein.

SRC will prepare a situation and circuitry plan for the project.  The Department requested receipt of the circuitry plan prior to Commission approval. All parties of record will receive a situation plan for review.

The project will be funded through the Federal Highway Grade Crossing Safety Program disbursed through the Department of Transportation of the Commonwealth of Pennsylvania with an estimated project cost of $327,818.00.

No party in attendance at the field conference objected to the proposed improvements as discussed.

Non-carrier public utilities will be directed to relocate their facilities at their initial cost and expense, if necessary. It will not be necessary for the Commission to appropriate railroad property to accommodate the improvement.

The Commission hereby establishes its jurisdictional limits at the subject crossing as the area within the confines of the railroad right-of-way and the highway right-of-way.

Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that a Secretarial Letter can be issued approving the application without a formal hearing.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application of Department of Transportation of the Commonwealth of Pennsylvania is approved as herein directed:

- The crossing where Paradise Lane (T-484) crosses, at grade, a single track of Strasburg Railroad Company (DOT 856 455 W) located in Strasburg and Paradise Townships, Lancaster County, be altered as herein directed.

- Strasburg Railroad Company, at Pennsylvania Department of Transportation’s sole cost and expense and prior to the start of construction, prepare and submit a situation plan for the subject crossing to all parties for review and to the Commission for approval.

- Strasburg Railroad Company, at Pennsylvania Department of Transportation’s sole cost and expense and prior to the start of construction, prepare and submit a circuitry plan to Pennsylvania Department of Transportation for review and the Commission for approval.

- Strasburg Railroad Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossing by removing the existing post-mounted flashing-light signals and installing new automatically operated post-mounted flashing-light signals with 8-inch LED roundels, gates, bell and associated circuitry; all constructed in accordance with the approved plan and Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Strasburg Railroad Company, at its initial cost and expense, furnish all material and do all work necessary to alter the subject crossing by 1) removing the existing crossing surface, including the ties rails and ballast, as necessary; 2) installing a new rubber rail seal and asphalt crossing surface for the full width of the roadway and shoulders; 3) restoring the approach pavement throughout the entire width of the roadway, including the shoulder areas, with bituminous material to provide a smooth and satisfactory transition; in accordance with municipal roadway specifications, the approved plan and this Secretarial Letter.

- Pennsylvania Department of Transportation will reimburse Strasburg Railroad Company up to 20% of the total costs of the project toward construction of the new crossing surface in accordance with Paragraph Number 5 of this Secretarial Letter.  Those total project costs, excluding the crossing surface work, including all design, construction (materials and labor), construction inspection and traffic control necessary for the installation of the warning devices.

- Strasburg Railroad Company, at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to establish and maintain any detours or traffic control that may be necessary to properly and safely accommodate vehicular, pedestrian and railroad traffic during the time the crossing is being altered.

- Strasburg Railroad Company, at its initial cost and expense, furnish and maintain watchmen, flagmen and/or inspectors that may be deemed necessary to protect and safeguard its railroad operations or facilities during the time the facilities are being constructed.

- Strasburg Railroad Company pay all compensation for damages, if any, due to the owners of property taken, injured or destroyed by reason of the alteration of the crossing in accordance with this Secretarial Letter.

- Any relocation of, changes in and/or removal of any adjacent structures, equipment or facilities of any non-carrier public utility, which may be required as incidental to the alteration of the crossing be made by said public utility at its initial cost, and in such a manner as will not interfere with the alteration of the crossing; and such relocated or altered facilities thereafter be maintained by said public utility at its sole cost and expense.

- Strasburg Railroad Company provide at least fourteen (14) days advance notice of the start of work to alter the crossing to each party involved in this proceeding.

- All parties involved herein cooperate fully with each other so that during the time the work is being performed, vehicular, pedestrian and railroad traffic will not be endangered or unnecessarily inconvenienced and said requirements of each of the parties will be provided for and accommodated insofar as possible.

- All work necessary to alter the crossing be completed in a manner satisfactory to this Commission on or before December 31, 2015, and that on or before said date, Pennsylvania Department of Transportation report in writing to this Commission the date of actual completion of the work.

- All costs which are to be reimbursed by the Department of Transportation consistent with this letter shall be reimbursed pursuant to the provisions of 23 C.F.R. Parts 140 and 646. The aforesaid Federal reimbursement shall not supersede, delay or in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or Order.

- Upon completion of the alteration of the subject crossing, Strasburg Railroad Company, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain its railroad facilities at the crossing, including the warning devices and all appurtenant equipment and maintain at all times in a smooth and satisfactory condition the crossing surface located between the rails and for a distance of twenty-four (24) inches beyond the outermost rails, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Upon completion of the alteration of the crossing, Strasburg Township, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the highway approach roadway within its municipal boundary to the subject crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, as required, on the approach thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- Upon completion of the alteration of the crossing, Paradise Township, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the highway approach roadway within its municipal boundary to the subject crossing to points twenty-four (24) inches beyond each outside rail and in addition, maintain the grade crossing advance warning signs, stop lines and pavement markings, as required, on the approach thereto, all in accordance with Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

- This Secretarial Letter is without prejudice to Strasburg Township’s right to enter into a lawful agreement with another party for costs and maintenance responsibility assigned in Paragraph No. 16 of this Secretarial Letter.

- This Secretarial Letter is without prejudice to Paradise Township’s right to enter into a lawful agreement with another party for costs and maintenance responsibility assigned in Paragraph No. 17 of this Secretarial Letter.

- Upon completion of the work herein directed, and upon written request from any party of record, this proceeding be scheduled for a hearing at a time and place to be determined by the Commission, for the purpose of taking testimony upon the final allocation of any costs incurred by any of the public utility companies and other matters relevant to this proceeding.

The Parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforceable action seeking civil penalties and/or other sanctions pursuant to Public Utility Code 66 Pa. C.S. § 3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.

Very truly yours,

Rosemary Chiavetta

Secretary