|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

October 20, 2015

A-2015-2469144

TO ALL PARTIES

Application of the Department of Transportation of the Commonwealth of Pennsylvania for approval to alter the public at-grade crossing by the installation of new automatically operated flashing-light crossing warning signals where SR 1015 (Hanover Street) crosses the single track of CSX Transportation Inc. (DOT 832 125 X) in Oxford Township, Adams County.

To Whom It May Concern:

By Secretarial Letter dated July 31, 2015, we directed installation of new warning devices where SR 1015 (Hanover Street) crosses, at grade, a single track of CSX Transportation, Inc. (CSX), in Oxford Township, Adams County.

Subsequent to installation of the new warning devices, a follow up field conference was held at the site of the crossing on September 29, 2015 to discuss a modified scope of work as proposed by the Pennsylvania Department of Transportation (Department).  Representatives of the Department, CSX, Oxford Township and Century Link were in attendance.

At the September 29, 2015 field conference, it was noted that SR 1015 is a two (2) lane bituminous paved highway which crosses a single track of CSX (DOT 832 125 X) with a concrete panel crossing surface.  The crossing is equipped with post-mounted flashing light signals and crossbucks on both approaches.  The approach roadways have grade crossing advance warning signs, faded pavement markings and faded stop lines.

The parties discussed the details of the modified scope of work which includes the removal of the existing flashing-light signals and the installation of new cantilever-mounted flashing-light signals with 12-inch LED roundels for the southbound approach, new post-mounted flashing-light signals in the northbound approach, bell and associated circuitry. Additional flashing-light signals will be directed to the two driveway approaches in the vicinity of the crossing.  Gates were not included in the modified scope of work because the parties decided that frequent train switching operations will foul the crossing causing unnecessary vehicular traffic congestion.

No party in attendance at the field conference objected to the modified scope of work as discussed.

Upon full consideration of the matters involved and inasmuch as no objection has been filed with the Commission, we find that modifying our Secretarial Letter dated August 31, 2015 is necessary and proper for the service, accommodation, convenience or safety of the public.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that:

- The caption of the subject proceeding is hereby revised as shown herein.

- Paragraph 4, of our Secretarial letter dated August 31, 2015 which read as follows, to wit:

“4. 	CSX Transportation, Inc., at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossing by installing new automatically operated standard post-mounted flashing-light signals with 12-inch LED roundels, gates, bells and associated circuitry; constructed in accordance with the approved plan and Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.”

be and is hereby modified to read:

4.	CSX Transportation, Inc., at the sole cost and expense of Pennsylvania Department of Transportation, furnish all material and do all work necessary to alter the subject crossing by installing; 1.) new automatically operated cantilever-mounted flashing-light signals with 12-inch LED roundels for the southbound approach; 2.) new automatically operated post-mounted flashing-light signals with 12-inch LED roundels for the northbound approach; 3.) new automatically operated flashing-light signals with 12-inch LED roundels for the two driveway approaches in the vicinity of the crossing; 4.) bell and associated circuitry; all constructed in accordance with the approved plan and Part 8 of the Manual on Uniform Traffic Control Devices and this Secretarial Letter.

3.	In all respects not inconsistent herewith, our Secretarial Letter dated August 31, 2015 remain in full force and effect.

The parties are reminded that failure to comply with this or any Order or Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to Public Utility Code 66 Pa. C.S. §3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §5.44, file a petition with the Commission within twenty (20) days of the date of this letter.

Very truly yours,

Rosemary Chiavetta

Secretary