|  | COMMONWEALTH OF PENNSYLVANIA PENNSYLVANIA PUBLIC UTILITY COMMISSION P.O. BOX 3265, HARRISBURG, PA 17105-3265 | IN REPLY PLEASE REFER TO OUR FILE |
| --- | --- | --- |

January 20, 2016

A-2015-2473422

TO ALL PARTIES

In re:	Application of the County of Allegheny for approval of the alteration of an existing crossing where S. Tenth Street Bridge (DOT 918 499 V) crosses over and above grade, the tracks of CSX Transportation Inc., Monongahela River and State Route 0376 in the City of Pittsburgh, Allegheny County.

To Whom It May Concern:

At a location in the City of Pittsburgh, Allegheny County, S. Tenth Street Bridge crosses over and above grade, the tracks of CSX Transportation Inc. (CSX), Monongahela River and State Route 0376 (Parkway East).

In its application filed March 18, 2015, Allegheny County (County) seeks Commission approval to reconstruct the existing bridge which carries S. Tenth Street over the river and above the grade of the railroad tracks.

The existing three-span, steel suspension bridge has a total length of 1,275 feet and is supported by concrete abutments and steel and concrete towers.  The highway on the existing bridge consists of three, ten-foot wide traffic lanes with five-foot wide shoulders on both sides for a total width of 40 feet between curbs.  Seven-foot wide sidewalks currently exist on both sides of the roadway.  The minimum vertical clearance above the railroad track is 27.83 feet.

The County proposes to rehabilitate the structure by overlaying the concrete deck with some roadway replacement, painting of the structural steel, sidewalk repair, steel and cable repairs, substructure repairs, expansion joint repairs and adding a dehumidification system for the cable vault.

A field investigation and conference was arranged by a Commission staff engineer and held at the subject bridge on May 12, 2015.  All parties of record were notified of the conference and representatives of the following were in attendance.

County of Allegheny (applicant)

Pennsylvania Department of Transportation

CSX Transportation, Inc.

Duquesne Light Company

City of Pittsburgh

Although notified by letter dated April 28, 2015, there were no representatives from Peoples Natural Gas Company, Comcast or Verizon Pennsylvania in attendance.

At the field conference, the County described the proposed rehabilitation of the subject bridge.  The County agreed to perform the work at its initial cost and expense.  The railroad facilities should not be affected by the proposed work; however, the County requested the railroad company provide any watchmen, flagmen, and/or inspectors that are necessary to protect its facilities, at the County’s initial cost and expense.

Duquesne Light stated it has facilities that might be affected by the proposed project.  The non-carrier utilities will be directed to perform all work necessary to facilitate construction, at their initial cost and expense.

No party at the field conference offered any objection to the Commission approving the County’s application and granting approval for the rehabilitation of the subject bridge.  The County agreed to maintain the rehabilitated structure upon completion.

The project will be funded with Federal, State and County funds at a total estimate of $17,000,000.

The Commission will assume jurisdiction over the project along the centerline of the S. Tenth Street Bridge between Stations 7+00 and 22+00.  It will not be necessary for the Commission to appropriate any portions of railroad property to facilitate construction.

Upon full consideration of the matters involved and inasmuch as none of the parties offered any objection to the proposed project, we find that a Secretarial Letter can be issued approving the application without a formal hearing.  Upon completion of the project, and if requested by any party of record, a hearing will be held to allocate any costs incurred by any of the parties.

The Commission issues this Secretarial Letter in accordance with Section 2702 of the Public Utility Code and finds that the alteration of the crossing is necessary and proper for the service, accommodation, convenience or safety of the public.

The application is approved as herein directed:

1.	The subject caption be revised as shown herein.

2.	The crossing where S. Tenth Street crosses over and above the grade of CSX Transportation, Inc., Monongahela River and State Route 0376 in the City of Pittsburgh, Allegheny County, be altered by the rehabilitation of the subject bridge generally in accordance with Allegheny County’s application filed March 18, 2015.

3.	County of Allegheny, prior to the start of construction, submit detailed construction plans for the project to the parties of record for their examination and to this Commission for approval.

4.	County of Allegheny, at its initial cost and expense, furnish all

material and do all work necessary to construct the railroad-highway crossing project and the highway approaches thereto, all in accordance with the approved plans.

5	CSX Transportation, Inc., at the initial cost and expense of County of Allegheny, furnish and maintain any flagmen, watchmen and/or construction inspectors necessary to protect and safeguard its railroad operations during the time the crossing project is being constructed along, above or adjacent to its tracks.

6.	County of Allegheny, furnish all material and do all work necessary to establish and maintain any detours or traffic controls, that may be required, to properly accommodate vehicular traffic during the time the railroad-highway project is

being constructed.

7.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility located within the limits of the highway, within the Commission's jurisdiction, be made by said public utility, at its initial cost and expense, and in such a manner as will not interfere with the construction of the improvement; and such relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.

8.	Any relocation of, changes in and/or removal of any adjacent structures, equipment or other facilities of any non-carrier public utility located beyond the limits of the highway, within the limits of this Commission's jurisdiction, be made by said public utility in such a manner as will not interfere with the construction of the improvement; and such relocated or altered facilities thereafter be maintained by said public utility, at its sole cost and expense.

9.	County of Allegheny, at its initial cost and expense, furnish all material and do all work necessary to complete the remainder of the railroad-highway crossing project, including any attendant storm drainage facilities or any ancillary facilities installed or altered in conjunction with this project, constructed in accordance with the approved plans.

10.	That County of Allegheny cooperate with CSX Transportation, Inc. so that during the construction of the improvement, the movement of railroad traffic will not be endangered or unnecessarily inconvenienced.

11.	CSX Transportation, Inc. cooperate with County of Allegheny during the time of construction, and provide for all train movements to be made in a safe manner and under control.

12.	Non-carrier public utility companies cooperate with County of Allegheny so that the alteration and/or relocation of their facilities will not interfere with the completion of the crossing alteration project.

13.	All work necessary to complete the construction of the above-grade crossing project be done in a manner satisfactory to this Commission on or before December 31, 2018, and that on or before said date, County of Allegheny report to this Commission the date of actual completion of the work; and certify to this Commission that the work has been satisfactorily completed in accordance with the approved plans and this order.

14.	County of Allegheny pay all compensation for damages, if

any, due to owners of property taken, injured or destroyed by reason of the construction of the improvement, in accordance with this order.

15.	All costs which are to be reimbursed by the Department of Transportation consistent with this letter, shall be reimbursed pursuant to the provisions of 23 C. F. R. Parts 140, 646. The aforesaid Federal reimbursement shall not supersede, delay or, in any manner, postpone the effect of any paragraph contained in this or any related Secretarial Letter or order.

16.	CSX Transportation, Inc., furnish all material and do all work necessary thereafter to maintain its tracks, wire lines and other facilities, existing or altered, located within the limits of the improvement.

17.	Upon completion of the construction of the improvement and its opening to public use, County of Allegheny, at its sole cost and expense, furnish all material and do all work necessary thereafter to maintain the remaining portions of the entire substructure and superstructure of the S. Tenth Street Bridge crossing over the Monongahela River, including the sidewalk, parapets, fencing, street lighting, and any facilities pertinent to the improvement and constructed in compliance with this order.

18.	Upon completion of the work herein ordered, this proceeding

be scheduled for a hearing at a time and place designated by the Commission, for the purpose of taking testimony upon the final allocation of costs incurred by any of the parties and any other matters relevant to this proceeding.

The parties are reminded that failure to comply with this or any Order/Secretarial Letter in this proceeding may result in an enforcement action seeking civil penalties and/or other sanctions pursuant to Public Utility Code 66 Pa. C.S. §3301.

If you are dissatisfied with the resolution of this matter, you may, as set forth in 52 Pa. Code §§ 1.31 and 5.44, file a Petition for Reconsideration from Staff Action (Petition) with the Commission within twenty (20) days of the date of this letter.  The Petition shall be sent to: Secretary, PA Public Utility Commission, P.O. Box 3265, Harrisburg, PA 17105-3265, and must be filed within twenty (20) days, or if no timely request is made, the action will be deemed to be a final action of the Commission.

The Petition MUST include: (1) a written statement (divided into numbered paragraphs) outlining the reasons for the request; (2) the case docket number (it is provided for you at the top right hand corner of this letter); (3) the party on whose behalf the petition is made; (4) a Certificate of Service on the other parties of record; and (5) a Verification with original signature in accordance with 52 Pa. Code § 1.36.

Very truly yours,

Rosemary Chiavetta

Secretary